## Slide 1
Q4 Enterprise Strategy & Transformation Review
Executive Board Briefing | Operational Milestones & FY25 Capital Allocation

## Slide 2
Phase 1 Cloud Migration Delivered $3.2M Run-Rate Savings, but Q3 Infrastructure Overruns Require $800K Reallocation
Column 1: Delivery Velocity
• 42 of 50 Core Apps Migrated (84% complete; on track for Nov 30).
• Latency Reduced by 34ms across core transaction pipelines.
• Zero unplanned downtime during migration windows.
Column 2: Financial Variance
• Actual Spend: $12.4M vs $11.6M Plan (+$800K variance).
• Driver: 60-day dual-run overlap with legacy mainframe.
• Net Realized: $3.2M/yr locked in via license retirement.
Column 3: Required Decision
• Approve $800K budget shift from IT Contingency Reserve.
• Authorizes decommissioning of legacy data center by Dec 31.
• Prevents $450K Q1 vendor maintenance penalty.